CholeraFlow A Proposed End-to-End Cholera Public Health Genomics Pipeline Fully Realised Proposal ¦ PHA4GE Cholera Working Group

Prepared by: PHA4GE Bioinformatics Pipelines & Visualisation Working Group

June 2026

Status: Internal Working Draft

# Executive Summary

Cholera remains one of the most acutely data-demanding infectious diseases in public health. Accurate, rapid, and reproducible genomic analysis is essential for outbreak detection, source attribution, antimicrobial resistance (AMR) surveillance, and lineage monitoring. Yet the current bioinformatics landscape is deeply fragmented: existing tools address individual analysis steps, but no single end-to-end, public-health-oriented, LMIC-accessible workflow integrates them coherently.

CholeraFlow is a proposed Nextflow-based pipeline and optional GUI-accessible interface designed to close this gap. Building on the strong phylogenetic core of CholeraSeq (CERI-KRISP), CholeraFlow extends the analytical scope to cover the full range of public health questions: species and serogroup confirmation, AMR detection, virulence profiling, plasmid and mobile element screening, outbreak clustering, lineage placement, and transmission context analysis. It is designed from the ground up with three non-negotiable principles:

- User-friendliness: a simplified interface mode (GUI or Galaxy) for public health users with limited command-line experience.

- LMIC suitability: modest compute requirements, offline capability after install, open-source dependencies, and containerised deployment.

- Interpretability: structured, plain-language HTML and PDF reports that translate genomic outputs directly into public health action.

This document provides a fully realised outline of CholeraFlow, including the scientific and operational rationale, workflow architecture, module-by-module design, tool selection justification, parameter strategy, output specifications, GUI/Galaxy design, LMIC considerations, and a gap analysis against existing tools.

# 1. Rationale and Problem Statement

## 1.1 The Public Health Need

Vibrio cholerae O1 causes the ongoing seventh pandemic, placing enormous burden on low-resource countries across Africa, Asia, and the Americas. Genomic surveillance is increasingly expected to answer critical public health questions in near-real-time: Is this isolate part of a known outbreak cluster? Is it resistant to first-line antibiotics? Which global lineage does it belong to, and does it represent a new introduction or local persistence?

Addressing these questions requires a workflow that spans raw sequencing data all the way through to an interpreted, actionable report. That full pipeline does not currently exist in a form accessible to the laboratories that need it most.

## 1.2 Gaps in the Current Landscape

The current cholera bioinformatics landscape, as documented by the PHA4GE Cholera Working Group, is characterised by the following structural gaps:

- Tools exist; integrated workflows do not. Tools such as FastQC, Snippy, Gubbins, IQ-TREE, AMRFinderPlus, VicPred, and CholeraeFinder are well-validated individually, but no pipeline connects them end-to-end.

- CholeraSeq is the strongest existing pipeline but covers only the phylogenetic component. It explicitly excludes AMR detection beyond the core genome, serogroup confirmation, virulence profiling, and plasmid or mobile element analysis.

- Interpretation is weakly defined. Most tools report raw outputs (e.g. a VCF file, a Newick tree) without translating these into public health language. The guidance literature consistently notes this as a major barrier.

- GUI and accessibility barriers are severe. CholeraSeq requires Nextflow 24.x or earlier, Docker or Singularity, Java 17, correct samplesheet formatting, and command-line familiarity. This directly excludes many public health laboratory users in LMICs.

- Maintenance and version instability. CholeraSeq has documented failures with Nextflow 26.x due to legacy syntax, which highlights a fragility risk for tools not actively maintained.

- No modular use-case routing. No existing pipeline differentiates analytically between outbreak investigation, routine surveillance, and source attribution as distinct use cases that require different analytical paths.

## 1.3 Why CholeraFlow, and Why Now

PHA4GE's mission to establish consensus standards, share best practices, and improve tool accessibility makes this an ideal moment to propose a community-driven, modular replacement for the fragmented status quo. CholeraFlow is not a reinvention of existing tools but a thoughtful integration layer, with CholeraSeq's phylogenetic core at its heart, extended to cover the full public health analytical footprint and made accessible through a simplified interface.

# 2. Scope, Aims, and Use Cases

## 2.1 Overall Aim

To develop a practical, validated, end-to-end cholera public health genomics pipeline that is modular, containerised, GUI-accessible, suitable for LMIC deployment, and produces structured reports that directly support public health decision-making.

## 2.2 Public Health Questions CholeraFlow Must Answer

| Public Health Question | Analytical Requirement | CholeraFlow Module |
| --- | --- | --- |
| Is this Vibrio cholerae O1 or O139? | Species and serogroup confirmation | SPECIES_CONFIRM / SEROGROUP_PREDICT |
| Is this a toxigenic strain? | ctx, TCP, VPI virulence screening | VIRULENCE_SCREEN |
| What lineage or clade is this? | SNP phylogenetics + global context | LINEAGE_ASSIGN / GLOBAL_CONTEXT |
| Is it related to a current outbreak? | cgMLST + SNP distance clustering | OUTBREAK_CLUSTER |
| What AMR genes/mutations does it carry? | Multi-database resistance screening | AMR_SCREEN |
| Does it carry plasmids or mobile elements? | Plasmid detection + SXT element screen | PLASMID_MOBILE |
| Is it local transmission or a new introduction? | Phylogenetic placement + metadata integration | SOURCE_CONTEXT |
| Is my data of sufficient quality to trust results? | Read, assembly, and genome QC | QC_BACKBONE |

## 2.3 Defined Use Cases and Modes

CholeraFlow will support three distinct analytical modes, selectable at runtime, that activate different analytical branches while sharing a common backbone:

- Outbreak Investigation Mode: deep SNP-based phylogenetics, cgMLST allele calling, pairwise SNP distance matrices, recombination masking, and rapid outbreak report.

- Routine Surveillance Mode: assembly QC, serogroup/biotype/toxin profiling, AMR screening, lineage classification, and periodic surveillance summary reports.

- Source Attribution Mode: comparative phylogenetic analysis of clinical and environmental isolates, metadata-linked geographic comparison, and source context interpretation.

All three modes share a mandatory core backbone covering input validation, read QC, assembly or mapping, genome QC, and basic cholera characterisation.

# 3. Full Workflow Architecture

## 3.1 Architectural Overview

CholeraFlow is structured in four layers: (1) an input and validation layer that always runs first; (2) a core shared backbone covering QC, assembly/mapping, genome assessment, and basic cholera characterisation; (3) a use-case branching layer that activates the appropriate analytical branch; and (4) a reporting layer that consolidates outputs into structured, plain-language reports.

Architecture Principle Each layer is independently testable and containerised. Users do not need to understand the internal structure; they interact only with the input form and the final report. The Nextflow workflow manager handles orchestration, parallelisation, error recovery, and reproducibility invisibly.

## 3.2 Layer 1: Input and Validation

This layer runs unconditionally before any analysis begins. Its purpose is to prevent downstream failures caused by malformed inputs, missing files, or metadata inconsistencies.

Accepted Inputs:

- Paired-end Illumina FASTQ reads (primary input)

- Single-end Illumina FASTQ reads

- Assembled FASTA genomes or draft contigs

- Optional long-read FASTQ (ONT/PacBio) for hybrid assembly mode

- Samplesheet CSV (sample ID, fastq_1, fastq_2, optional FASTA path)

- Metadata sheet (sample ID, collection date, geography, specimen type, sequencing platform, submitting institution)

Validation Steps:

- Normalise sample names (replace spaces/special characters with underscores)

- Verify file suffixes and local/remote accessibility for all listed files

- Confirm paired-end mates are matched correctly

- Validate metadata fields against required schema (ISO 8601 dates, controlled vocabulary for specimen type and serogroup)

- Generate a run manifest and validated samplesheet for downstream use

- Halt with a clear, human-readable error message if any check fails

The metadata schema aligns with the PHA4GE Cholera Metadata Standard (in development) and the WHO IHR reporting fields, ensuring outputs are submission-ready.

## 3.3 Layer 2: Core Shared Backbone

### 3.3a Read Quality Control and Preprocessing

- FastQC: raw read quality assessment per sample

- fastp: adapter trimming, quality filtering (sliding window Q20, min length 50 bp), automatic adapter detection across sequencing centres

- MultiQC: aggregate QC summary across all samples

- Default thresholds follow CholeraSeq: Q20 sliding window, min length 50 bp, adjustable by advanced users

- Optional: initial taxonomic read screening (Kraken2 or equivalent) to flag potential contamination or mixed infections before assembly

### 3.3b Assembly and/or Reference Mapping Route

CholeraFlow supports two parallel routes, selectable via parameter or automatically determined by input type:

- Reference-based mapping route (default for FASTQ inputs): Snippy for read mapping to V. cholerae N16961 reference and variant calling; SAMtools for consensus generation with quality masking. This is the pathway required for SNP phylogenetics and outbreak clustering.

- De novo assembly route (activated for FASTA inputs, long reads, or when explicitly requested): SPAdes for short-read assembly; Flye for long-read assembly; Unicycler for hybrid short+long-read assembly. This route is needed for plasmid detection and pan-genome analysis beyond the core genome.

Both routes can run in parallel for the same samples, enabling full characterisation (assembly-based for AMR/plasmid/virulence) alongside reference-based phylogenetics.

### 3.3c Genome Quality Assessment

- QUAST: comprehensive assembly statistics (N50, total length, contig count, largest contig)

- BUSCO: genome completeness assessment (>95% completeness expected)

- CheckM: contamination and completeness screening

- Cholera-specific QC checks: expected genome size 5.0-5.1 Mb, GC content ~47.5%, flagging of samples where two-chromosome structure is not plausibly resolved

- Automatic exclusion of samples failing configurable QC thresholds, with clear flagging in the QC report

### 3.3d Core Cholera Characterisation (All Modes)

This sub-layer runs for every sample regardless of mode and generates the basic characterisation outputs that all three use-case branches depend on:

- Species and serogroup confirmation: CholeraeFinder (CGE) for ompW-based species ID; VicPred or equivalent for O1/O139/non-O1-O139 serogroup prediction from OAGC gene cluster analysis

- Biotype determination: El Tor vs Classical biotype inference from hlyA, ctxB variants, and tcpA alleles

- CTX prophage and toxin screening: CTXscan-equivalent analysis for ctxA, ctxB, and associated prophage arrangement; TCP and VPI island detection

- AMR screening: parallel screening with AMRFinderPlus (NCBI), ResFinder (CGE), and Abricate (VFDB/ResFinder/CARD databases); key targets include tet(O), gyrA/parC mutations, blaA/blaB, erm(B), and SXT integrative conjugative elements

- Virulence profiling: VirulenceFinder or BLAST-based screening against VFDB/PATRIC for key virulence markers beyond CTX and TCP

- Initial lineage classification: BLAST or k-mer comparison against EnteroBase/PathogenWatch reference lineages

## 3.4 Layer 3: Use-Case Branching

### 3.4a Outbreak Investigation Branch

Activated by --use_case outbreak. This is the most analytically intensive branch and is the primary use case for near-real-time outbreak response.

- Sample set review: automated flagging of samples that fail QC for exclusion from phylogenetic analysis

- Recombination masking: Gubbins for whole-genome recombination detection and masking; optional fastBAPS pre-clustering for datasets containing highly divergent strains

- Parsimony-informative site extraction: varcodons.py (from CholeraSeq) for PIS alignment generation, retaining sites genotyped in ≥70% of samples

- SNP-based phylogenetics: IQ-TREE2 with automatic model selection, ASC correction for SNP data, and 1000 ultrafast bootstrap replicates

- Global context placement: optional merge of cohort alignment with CholeraSeq global core alignment (4,196 strains, updated quarterly on Zenodo)

- cgMLST allele calling: ChewBBACA against the EnteroBase V. cholerae cgMLST scheme (2,402 core genes)

- Pairwise distance matrices: SNP distance matrix and cgMLST allele distance matrix

- Outbreak cluster interpretation: automatic flagging of sample pairs within 0-5 core SNPs (same outbreak) or 5-50 SNPs (related cluster), with explicit caveats and local calibration guidance

Important Interpretive Caveat CholeraFlow applies SNP threshold flags as screening aids, not diagnostic conclusions. The report explicitly states that epidemiological data must be integrated with genomic findings for any final public health interpretation. Thresholds are configurable and guidance on local calibration is included in the report.

### 3.4b Routine Surveillance Branch

Activated by --use_case surveillance. This branch is optimised for processing large batches of isolates over time to monitor circulating lineages, resistance trends, and serogroup distributions.

- Aggregate lineage summary: frequency and distribution of assigned lineages across the batch

- AMR marker prevalence: tabular summary of resistance genes detected, their frequency, and database concordance

- Serogroup and biotype distribution: O1/O139/non-O1-O139 breakdown with biotype sub-classification

- Toxin and virulence distribution: proportion of isolates carrying ctx, TCP, VPI markers

- Temporal and geographic summary: isolate distributions over time and geography, linked to metadata

- Trend flagging: automated alerts for emergence of new AMR markers, new lineages, or unexpected serogroup shifts

### 3.4c Source Attribution Branch

Activated by --use_case source_attribution. This branch supports comparison of clinical and environmental isolates to inform transmission source investigations.

- Source-labelled phylogenetic tree: ML tree with tip labels annotated by specimen type (clinical/environmental/water/food)

- Nearest-neighbour analysis: identification of closest genomic neighbours for each isolate, with source type annotation

- Lineage overlap tables: comparison of lineages present in clinical vs environmental isolates

- Geographic and source comparison: metadata-linked summary of isolate distributions by source and geography

This branch explicitly does not claim to prove transmission. The report includes plain-language caveats about the inferential limits of genomic source attribution and the requirement for epidemiological context.

## 3.5 Layer 4: Reporting

Reporting is treated as a first-class module in CholeraFlow, recognising that the translation of genomic outputs into actionable public health insights is the most consistently identified gap in the existing landscape.

Per-Sample Outputs:

- QC status (pass/fail with reason)

- Species and serogroup call

- AMR gene/mutation summary table

- Virulence and toxin marker profile

- Lineage/clade assignment

- Cluster membership (outbreak mode)

Run-Level Summary Outputs:

- MultiQC HTML report (QC across all samples)

- Comprehensive HTML/PDF genomic report with all characterisation results

- Use-case-specific report (Outbreak Rapid Report, Surveillance Summary, or Source Comparison Report)

- Machine-readable TSV/CSV exports for LIMS integration or downstream upload

- Phylogenetic tree files (Newick, FigTree-annotated) with metadata overlay

- Pipeline run information: software versions, parameters, run times, and reproducibility manifest

Report Language and Interpretation:

- Plain-language interpretation section in all reports

- Automatic generation of sentences such as: 'X of Y samples passed QC', 'All isolates were confirmed as V. cholerae O1 El Tor', 'N samples cluster within 5 SNPs of each other, consistent with a common outbreak source (epidemiological confirmation required)'

- Explicit limitations section in every report covering what CholeraFlow cannot conclude

- Designed for legibility by both bioinformaticians and non-specialist public health staff

# 4. Tool Selection and Justification

## 4.1 Rationale for Tool Choices

Tool selection in CholeraFlow is guided by five criteria: validation in published V. cholerae studies, open-source licensing, active maintenance, containerisation availability (Docker/Singularity/Conda), and compatibility with low-resource computing environments. The following table summarises the primary tool selections.

| Module | Selected Tool(s) | Justification | Alternatives Considered |
| --- | --- | --- | --- |
| Read QC | FastQC + fastp + MultiQC | Validated in CholeraSeq, fastp outperforms Trimmomatic on speed and adapter detection. MultiQC provides cross-sample summary. | Trimmomatic, Cutadapt |
| Assembly (short) | SPAdes | Standard for Illumina bacterial assemblies; explicit cholera guidance document recommendation. | Velvet, SKESA |
| Assembly (hybrid) | Unicycler | Best-in-class for hybrid short+long read assembly; guidance doc recommendation. | Trycycler |
| Assembly (long) | Flye | State-of-the-art long-read assembler; guidance doc recommendation. | Canu, Hifiasm |
| Genome QC | QUAST + BUSCO + CheckM | Complementary: QUAST for assembly stats, BUSCO for completeness, CheckM for contamination. | QUAST alone |
| Reference mapping | Snippy | Handles heterogeneous inputs (contigs, SE, PE); used in CholeraSeq; SnpEff annotation built in. | BWA-MEM + GATK |
| Recombination masking | Gubbins | Gold standard for bacterial recombination masking; used in CholeraSeq and widely validated for V. cholerae. | ClonalFrameML |
| Phylogenetics | IQ-TREE2 | Gold standard ML phylogenetics; ASC correction for SNP data; used in CholeraSeq. | RAxML-NG, FastTree |
| cgMLST | ChewBBACA | Supports EnteroBase V. cholerae scheme; open-source; batch-capable. | MLST (PubMLST) |
| AMR screening | AMRFinderPlus + ResFinder + Abricate | Multi-database approach maximises sensitivity; AMRFinderPlus is NCBI-validated; ResFinder provides mutation-level detail. | CARD/RGI alone |
| Serogroup prediction | VicPred + CholeraeFinder | VicPred is the most comprehensive cholera-specific serogroup/biotype/toxin predictor; CholeraeFinder for ompW-based species confirmation. | BLAST alone |
| Virulence profiling | VirulenceFinder + Abricate/VFDB | Established platforms with active maintenance and curated databases. | Custom BLAST |
| Plasmid detection | MOBsuite or PlasmidFinder | MOBsuite provides plasmid reconstruction and classification; PlasmidFinder for rapid database screening. | Platon |
| Global context | CholeraSeq global alignment (4196 strains, Zenodo) | Ready-to-use, quarterly-updated, largest public V. cholerae O1 core alignment available. | Manual NCBI download |
| Reporting | MultiQC + custom Jinja2/R Markdown HTML | MultiQC for QC; custom templated HTML/PDF for public health interpretation reports. | Jupyter notebooks |

# 5. Parameter Design and Configuration Strategy

## 5.1 Design Philosophy

CholeraFlow uses a two-tier parameter system. The first tier exposes a small set of high-level, plain-language parameters intended for all users, including those with limited bioinformatics experience. The second tier provides detailed technical parameters for advanced users, accessible via a YAML configuration file or the GUI advanced settings panel. Defaults are set to be safe and appropriate for the majority of cholera surveillance scenarios.

## 5.2 Tier 1: High-Level Parameters (All Users)

| Parameter | Options / Default | Purpose |
| --- | --- | --- |
| --use_case | outbreak ¦ surveillance ¦ source_attribution | Selects the analytical mode and report type |
| --data_type | short ¦ long ¦ hybrid ¦ fasta | Specifies the sequencing data type to route assembly correctly |
| --input | path/to/samplesheet.csv | Path to the validated samplesheet CSV |
| --metadata | path/to/metadata.csv | Path to the metadata sheet (recommended; required for source attribution) |
| --outdir | path/to/results/ | Output directory for all results |
| --global_context | true ¦ false (default: false) | Whether to merge cohort alignment with CholeraSeq global alignment |
| --run_amr | true (default) ¦ false | Whether to run AMR screening |
| --run_virulence | true (default) ¦ false | Whether to run virulence/toxin screening |
| --run_plasmid | true ¦ false (default: false) | Whether to run plasmid and mobile element detection |
| --run_cgmlst | true ¦ false (default: true in outbreak mode) | Whether to run cgMLST allele calling |
| --run_phylogeny | true (default) ¦ false | Whether to build a phylogenetic tree |
| --report_level | rapid ¦ full (default: full) | Rapid report for outbreak response; full report for surveillance |
| --profile | docker ¦ singularity ¦ conda ¦ hpc ¦ low_resource | Computing environment profile |

## 5.3 Tier 2: Advanced Technical Parameters

These parameters are accessible via YAML file and the GUI advanced settings panel. Defaults are validated against published CholeraSeq parameters and PHA4GE guidance document recommendations.

| Parameter | Default | Description |
| --- | --- | --- |
| min_trim_quality | 20 | fastp sliding window minimum Phred score |
| min_trim_length | 50 | fastp minimum read length after trimming |
| min_mapping_quality | 20 | SAMtools minimum read mapping quality for consensus |
| min_base_quality | 20 | SAMtools minimum base quality for consensus |
| min_site_coverage | 5x | Minimum coverage for a site to be called (not masked as N) |
| min_allele_fraction | 0.75 | Minimum fraction of reads supporting the called allele |
| max_missing_percentage | 50% | Maximum proportion of N/gap sites before sample is excluded from phylogenetics |
| min_parsimony_coverage | 0.70 | Minimum proportion of samples genotyped at a site for PIS inclusion |
| snp_outbreak_threshold | 5 | SNP distance threshold for 'same outbreak' flagging |
| snp_cluster_threshold | 50 | SNP distance threshold for 'related cluster' flagging |
| cgmlst_outbreak_alleles | 10 | cgMLST allele difference threshold for 'same outbreak' flagging |
| ref_genbank | N16961 (bundled) | Reference genome GenBank file for Snippy and SnpEff annotation |
| global_core_alignment | null (user-provided) | Path to pre-existing global core alignment FASTA |
| skip_fastbaps | true | Whether to skip fastBAPS pre-clustering before Gubbins |
| skip_plasmid | true | Whether to skip plasmid detection (can be resource-intensive) |
| max_cpus | 8 | Maximum CPUs per process |
| max_memory | 32.GB | Maximum RAM per process |
| max_time | 48.h | Maximum wall time per process |

# 6. GUI and Galaxy Accessibility

## 6.1 The Case for a GUI

The most consistently identified barrier to CholeraSeq adoption in public health settings is the requirement for command-line proficiency, plus the installation of Nextflow, Docker or Singularity, and Java. For a public health laboratory scientist in an LMIC setting, these prerequisites may represent weeks of setup and troubleshooting. A well-designed GUI removes these barriers without reducing analytical capability.

The assessment confirms: CholeraSeq inputs are simple enough (a samplesheet plus FASTQ/FASTA files), parameters are clear enough (with sensible defaults), outputs are documentable, and dependencies are containerised. All prerequisites for a GUI wrapper are met.

## 6.2 Proposed GUI Design

The CholeraFlow GUI would be a web-based interface (served locally via Docker or deployable to a central server) with five screens:

Screen 1 — Upload and Validate Data

- Drag-and-drop upload of FASTQ or FASTA files, or URL entry for remote files

- Auto-detection of paired-end vs single-end reads from filename patterns

- Automatic samplesheet generation from uploaded files, with live validation feedback

- Metadata upload (CSV or simple form entry for small batches)

- Clear error messages for failed validation with specific fix guidance

Screen 2 — Select Analysis Mode

- Three clearly labelled buttons: Outbreak Investigation, Routine Surveillance, Source Attribution

- One-sentence description of each mode and when to use it

- Optional: Test Run mode using bundled test dataset

Screen 3 — Configure Parameters

- Beginner view: 'Use recommended settings' toggle (pre-fills all defaults; one click to proceed)

- Advanced view: expandable panels for each parameter category with inline help text

- Global context toggle: 'Compare with global cholera strains?' (yes/no, downloads/uses Zenodo alignment)

- Resource configuration: simple sliders for CPU and memory limits

Screen 4 — Run and Monitor

- 'Start CholeraFlow' button with confirmation dialog showing: sample count, mode, key parameters

- Live progress indicator showing which pipeline step is running (Validation, QC, Assembly, Characterisation, Phylogenetics, Reporting)

- Per-step status (running / complete / failed) with expandable log view

- Estimated time remaining based on sample count and available resources

Screen 5 — View and Download Results

- Summary panel: samples passed/failed QC, serogroup distribution, AMR flags, cluster count

- Embedded phylogenetic tree viewer (using Phylocanvas or similar) with metadata overlay

- Tabbed panels for QC report, characterisation table, AMR table, virulence table, tree, and full report

- One-click download of individual outputs or complete results ZIP

- 'Interpretation guide' button linking to plain-language guidance on reading each output

## 6.3 Galaxy Wrapper

CholeraFlow will be designed from the outset to support a Galaxy wrapper, given Galaxy's established presence in public health bioinformatics and its use in LMIC settings through global Galaxy servers (usegalaxy.org, usegalaxy.eu, usegalaxy.org.au).

- Each CholeraFlow subworkflow (QC, Assembly, Characterisation, Phylogenetics, Reporting) would be wrapped as a Galaxy workflow, allowing modular use within the Galaxy framework

- The full pipeline would be wrapped as a Galaxy workflow collection with shared histories

- Galaxy's existing tool suite includes FastQC, fastp, MultiQC, Snippy, IQ-TREE, and AMRFinderPlus, reducing the wrapping burden

- Tools not yet in Galaxy (VicPred, CheleraeFinder, ChewBBACA in pipeline mode) would be prioritised for Galaxy tool development as part of this project

- The Galaxy wrapper would use the same parameter schema as the command-line version, ensuring analytical equivalence

# 7. LMIC and Low-Resource Deployment Considerations

## 7.1 Compute Requirements

A core design requirement is that CholeraFlow must be operable on modest infrastructure. The following specifications define minimum and recommended configurations:

| Configuration | CPUs | RAM | Storage | Notes |
| --- | --- | --- | --- | --- |
| Minimum (local laptop/workstation) | 4 cores | 16 GB | 100 GB free | Runs with reduced parallelism; QC + characterisation only; phylogeny may be slow for >20 samples |
| Recommended (local server) | 8-16 cores | 32-64 GB | 500 GB free | Supports all modules including phylogenetics for up to 100 samples |
| Optimal (HPC or cloud) | 32+ cores | 128+ GB | 1 TB+ | Full pipeline with global context placement for large batches; mirrors CholeraSeq Haiti case study (32 CPUs, 250 GB, 85 min for 41 samples) |
| Low-resource profile | 2 cores | 6 GB | 50 GB free | Matches CholeraSeq test profile; suitable for validation and small batches; phylogeny excluded by default |

A --profile low_resource configuration will pre-set conservative resource limits, disable the most compute-intensive optional modules (plasmid detection, global context phylogeny), and enable a rapid report mode. This allows the pipeline to run on a standard laptop for characterisation and AMR workflows.

## 7.2 Offline Capability

- Once installed and containers downloaded, CholeraFlow runs entirely offline. No external internet access is required for analysis.

- The CholeraSeq global core alignment can be downloaded once and stored locally, eliminating repeated Zenodo access.

- Database files (AMRFinderPlus, ResFinder, VFDB, VicPred) are bundled or pre-downloaded during installation and do not require live internet access during runs.

- GUI mode operates as a locally served web application accessible via browser, with no external data transmission.

## 7.3 Installation Simplification

The most significant LMIC barrier observed during CholeraSeq evaluation was the version incompatibility between Nextflow 26.x and the pipeline configuration syntax. CholeraFlow will address this through:

- A pinned, tested Nextflow version clearly documented in the installation guide and enforced by a version check at pipeline startup

- A one-command installation script that installs all prerequisites (Java, Nextflow, Docker) and verifies the environment

- A test profile that downloads a small validation dataset and verifies end-to-end pipeline function before any real analysis

- Singularity and Apptainer support for HPC environments where Docker is not available

- Conda fallback profile for environments where containers cannot be used

- Clear, structured error messages that identify the exact failure point and suggest a specific fix

## 7.4 Licensing and Cost

- All component tools are open-source (MIT, GPL, or equivalent). No proprietary software licences are required.

- CholeraFlow itself will be released under an open-source licence (MIT or Apache 2.0) with community contribution guidelines.

- Container images will be hosted on publicly accessible registries (Docker Hub, Quay.io) at no cost to the user.

- The global core alignment (Zenodo) is freely available and licensed for public use.

## 7.5 Sustainability and Maintenance

- CholeraFlow will be built on the nf-core template, inheriting nf-core's community review standards, automated testing infrastructure (GitHub Actions), and contribution guidelines.

- Modular design means individual tools can be updated independently without rebuilding the entire pipeline.

- The PHA4GE Working Group will be proposed as the long-term stewardship body, ensuring community input into prioritisation of updates.

- Quarterly release schedule aligned with CholeraSeq global alignment updates on Zenodo.

# 8. Comparative Landscape Analysis

## 8.1 CholeraFlow vs Existing Tools

| Feature / Capability | CholeraFlow (proposed) | CholeraSeq | VibrioWatch | Bactopia | CholerAegon |
| --- | --- | --- | --- | --- | --- |
| End-to-end pipeline | Yes | Yes (phylo-focused) | Yes (web only) | Yes (general) | Partial (AMR-focused) |
| Serogroup confirmation | Yes (VicPred + CholeraeFinder) | No | Yes | No | Partial (VicPred) |
| Virulence/toxin profiling | Yes | No | Yes (PAARSNP) | No | Partial |
| Comprehensive AMR detection | Yes (multi-database) | No (core genome only) | Yes (PAARSNP) | Yes (Abricate/AMRFinderPlus) | Yes (primary focus) |
| Plasmid detection | Yes (optional) | No | Limited | Yes | Yes (SXT elements) |
| SNP-based phylogenetics | Yes (IQ-TREE2 + Gubbins) | Yes (primary output) | Yes (limited) | Partial | No |
| cgMLST | Yes (ChewBBACA) | No | Yes (EnteroBase) | No | No |
| Global context placement | Yes (CholeraSeq alignment) | Yes (primary feature) | Yes (global db) | No | No |
| Recombination masking | Yes (Gubbins) | Yes (Gubbins) | Unclear | No | No |
| Use-case modes | Yes (3 modes) | No (single workflow) | No | No | No |
| GUI / web interface | Yes (proposed) | No (CLI only) | Yes (primary) | No (CLI only) | No |
| Galaxy availability | Yes (proposed) | No | No | No | No |
| LMIC / low-resource profile | Yes (explicit) | Partial (tested) | Yes (web-based) | No | No |
| Structured PH reports | Yes (primary output) | MultiQC only | Yes (web) | No | No |
| Metadata integration | Yes (required field) | No | Yes | No | No |
| Open source / free | Yes | Yes | Free (web) | Yes | Yes |
| Active maintenance | Proposed | Limited | Yes | Yes | Limited |

# 9. Proposed Nextflow Pipeline Structure

## 9.1 Directory Layout

CholeraFlow follows the nf-core directory convention, ensuring compatibility with nf-core community infrastructure, automated testing, and contribution workflows:

choleraflow/ ├── main.nf # Pipeline entry point ├── nextflow.config # Core configuration ├── conf/ │ ├── base.config # Default resource limits │ ├── docker.config # Docker profile │ ├── singularity.config # Singularity/Apptainer profile │ ├── hpc.config # HPC cluster profile │ └── low_resource.config # LMIC/laptop profile ├── modules/local/ # CholeraFlow-specific modules │ ├── input_validate.nf │ ├── metadata_validate.nf │ ├── species_confirm.nf # CholeraeFinder │ ├── serogroup_predict.nf # VicPred │ ├── virulence_screen.nf # VirulenceFinder + Abricate/VFDB │ ├── amr_screen.nf # AMRFinderPlus + ResFinder + Abricate │ ├── plasmid_detect.nf # MOBsuite / PlasmidFinder │ ├── cgmlst_call.nf # ChewBBACA │ ├── varcodons.nf # PIS extraction (from CholeraSeq) │ ├── outbreak_interpret.nf # SNP/allele threshold flagging │ ├── report_qc.nf │ ├── report_characterise.nf │ └── report_usecase.nf ├── modules/nf-core/ # Imported nf-core modules │ ├── fastqc/ fastp/ multiqc/ spades/ unicycler/ flye/ │ └── quast/ busco/ checkm/ snippy/ gubbins/ iqtree/ ├── subworkflows/ │ ├── core_backbone.nf # Shared QC + characterisation │ ├── outbreak_branch.nf │ ├── surveillance_branch.nf │ └── source_branch.nf ├── assets/ # References, databases, schemas, templates ├── bin/ # Helper scripts (varcodons.py, seq_cleaner.py) ├── docs/ # Usage, outputs, interpretation, parameters └── tests/ # nf-core test data and profiles

## 9.2 Key Workflow Logic

The top-level main.nf implements the following routing logic:

- Input and metadata validation always runs first; pipeline halts with a clear error if validation fails

- Core backbone (QC, assembly/mapping, genome QC, cholera characterisation) always runs for all samples

- Use-case branch is selected based on --use_case parameter: outbreak activates outbreak_branch.nf; surveillance activates surveillance_branch.nf; source_attribution activates source_branch.nf

- The -resume flag (standard Nextflow) allows failed or interrupted runs to continue from the last successful step, conserving compute time

- All processes are configured with automatic retry with incrementally increased resource requests (2x then 3x defaults) before failure

# 10. Output Specification

## 10.1 Output Directory Structure

All outputs are written to the user-specified --outdir directory and organised by analysis type. The structure is designed so a non-specialist user can navigate to the outputs they need without understanding the full directory tree.

| Output Directory | Contents | Primary Audience |
| --- | --- | --- |
| reports/ | HTML public health reports (QC, characterisation, use-case), PDF versions, summary tables | Public health staff |
| qc/ | FastQC, fastp trimming stats, MultiQC HTML, per-sample QC pass/fail TSV | Bioinformaticians |
| assembly/ | SPAdes/Unicycler/Flye assemblies, QUAST stats, BUSCO/CheckM results | Bioinformaticians |
| characterisation/ | Serogroup calls, virulence profiles, AMR tables (per-database and merged), plasmid results | Both |
| phylogenetics/ | Recombination-masked alignment, PIS alignment, IQ-TREE tree files (Newick, annotated), cgMLST allele matrix, SNP distance matrix | Bioinformaticians |
| global_context/ | Combined cohort + global alignment, global ML tree, lineage placement summary | Both |
| pipeline_info/ | Software version manifest, Nextflow run report, pipeline parameters log, reproducibility record | Bioinformaticians |
| exports/ | Machine-readable TSV/CSV of all key results for LIMS upload or downstream analysis | Both |

## 10.2 The Public Health Report

The primary deliverable of every CholeraFlow run is a structured HTML/PDF public health report, designed to be legible to both bioinformaticians and non-specialist public health officers. Each report contains the following sections:

- Run summary: date, sample count, pipeline version, analysis mode, key parameters

- QC summary: table of pass/fail for each sample with reasons for exclusion

- Characterisation summary: species/serogroup confirmation, biotype, toxin status for each sample

- AMR summary: table of resistance genes and mutations detected, organised by antibiotic class

- Virulence summary: presence/absence of key virulence markers across samples

- Phylogenetic and clustering summary (outbreak and source modes): description of clustering results, SNP distance summary, lineage placement

- Interpretation section: auto-generated plain-language sentences summarising the key findings

- Limitations section: explicit statement of what CholeraFlow cannot conclude, and where epidemiological context is required

- Next steps: suggested follow-up actions based on findings (e.g. AMR detected: consider treatment guidance review)

# 11. Proposed Development Phases

## 11.1 Phase 1 — Foundation (Months 1–4)

Establish the pipeline infrastructure and implement the core backbone modules.

- Set up nf-core pipeline template repository

- Implement and test Layer 1 (input + metadata validation)

- Import and configure all nf-core modules: FastQC, fastp, MultiQC, SPAdes, Unicycler, Flye, QUAST, BUSCO, CheckM, Snippy

- Implement cholera characterisation modules: CholeraeFinder, VicPred, CTX screening

- Develop basic QC report template

- Run end-to-end test with CholeraSeq test dataset and Haiti 2022 case study data

- Document installation procedure and test profile

## 11.2 Phase 2 — AMR, Virulence, and Phylogenetics (Months 5–8)

- Implement AMR screening module (AMRFinderPlus + ResFinder + Abricate)

- Implement virulence profiling module

- Implement optional plasmid detection module (MOBsuite)

- Import and configure Gubbins, IQ-TREE2, and varcodons.py

- Implement cgMLST module (ChewBBACA + EnteroBase scheme)

- Implement SNP and allele distance matrix generation

- Implement global context sub-workflow (CholeraSeq alignment integration)

- Develop use-case branching logic

- Validate outputs against published datasets with known results

## 11.3 Phase 3 — Reporting and Interpretation (Months 9–11)

- Develop comprehensive HTML/PDF report templates for all three use-case modes

- Implement auto-generated plain-language interpretation sentences

- Develop machine-readable export module

- User testing with public health laboratory partners (LMIC focus)

- Iterate on report design and wording based on user feedback

- Develop full documentation (installation, usage, outputs, interpretation, FAQ)

## 11.4 Phase 4 — GUI and Galaxy (Months 12–18)

- Develop GUI prototype (web-based, served via Docker)

- User testing of GUI with public health laboratory partners

- Develop Galaxy tool wrappers for individual CholeraFlow modules

- Submit Galaxy wrappers to Galaxy ToolShed for community review

- Develop Galaxy workflow collection

- Performance benchmarking on low-resource hardware

- Publication of pipeline paper and release of version 1.0

## 11.5 Phase 5 — Validation, Community, and Maintenance (Ongoing)

- Formal validation of pipeline outputs against reference datasets with independent laboratory confirmation

- Community contribution guidelines and working group governance

- Quarterly update schedule aligned with CholeraSeq global alignment releases

- Integration with WHO cholera reporting framework (pending development of WHO Vibrio Database)

- Exploration of integration with NCBI Pathogen Detection and EnteroBase submission pathways

# 12. Known Limitations and Out-of-Scope Items

## 12.1 Limitations CholeraFlow Explicitly Acknowledges

- Genomic epidemiology cannot prove transmission. CholeraFlow provides clustering and phylogenetic evidence that is consistent or inconsistent with transmission hypotheses, but epidemiological metadata and field investigation are always required for final interpretation.

- Reference-based mapping limits pan-genome analysis. Like CholeraSeq, the reference-mapped pathway will not capture insertions, novel genes, or resistance determinants on mobile elements absent from the N16961 reference. The de novo assembly pathway partially addresses this but does not provide a full pan-genome analysis.

- SNP thresholds are calibrated to published literature and may require local recalibration. The guidance document explicitly notes that outbreak thresholds are context-dependent. CholeraFlow applies published thresholds as defaults and clearly communicates this limitation in every report.

- Long-read raw data is not yet supported as a primary input. Long-read assemblies in FASTA format are supported. Direct ONT/PacBio FASTQ processing will be a future release priority.

- Fully automated public health interpretation is impossible. CholeraFlow generates structured, plain-language summaries that substantially reduce interpretation burden, but final public health decisions require expert review.

- Metagenomic direct sequencing is out of scope. CholeraFlow is designed for cultured isolate sequencing. Metagenomic approaches require a fundamentally different analytical framework.

## 12.2 Features Explicitly Out of Scope for Version 1.0

- Real-time field sequencing integration (Nanopore MinION direct streaming)

- LIMS integration (machine-readable exports are provided to support manual upload)

- Machine learning-based AMR or virulence prediction

- Complete pan-genome analysis

- TreeTime-based molecular clock analysis (planned for v1.1 per CholeraSeq roadmap)

- Wastewater or environmental metagenomic surveillance

# 13. Summary and Recommendation

CholeraFlow addresses a clearly identified and well-documented gap in cholera public health genomics: the absence of an end-to-end, interpretation-oriented, GUI-accessible, LMIC-suitable pipeline that integrates phylogenetic outbreak analysis with serogroup confirmation, AMR detection, virulence profiling, and structured public health reporting.

It builds directly on the strongest existing tool (CholeraSeq) rather than replacing it, adding the modules and the interface layer that CholeraSeq explicitly identifies as out of scope. It is designed to answer every key public health question identified in the PHA4GE guidance document, within the compute constraints of LMIC laboratory settings, and with outputs legible to public health staff who are not bioinformatics specialists.

Recommendation to PHA4GE Working Group CholeraFlow is recommended for adoption as a PHA4GE-sponsored pipeline development project. The proposed modular architecture, nf-core foundation, phased development timeline, and dual GUI/CLI accessibility strategy make it well-positioned for community uptake, long-term maintenance, and integration with existing cholera surveillance infrastructure. Immediate next steps are: (1) formal endorsement by the Cholera Working Group; (2) identification of development resource and laboratory testing partners in LMIC settings; (3) initiation of Phase 1 development with the nf-core template.

CholeraFlow | PHA4GE Cholera Working Group | June 2026

This document is a working draft for internal PHA4GE review and community consultation.